Quarterly One Manchester/CSM – Bentley House TARA meeting
Tuesday 12th June 2018

Present from One Manchester: Barry Seers, Jim Breen, Steve Welborn, Ronan Forsyth
Present from TARA: Alan Holmes, Jenny Barnard (minutes) Lucy Carlin, Ginette Carpenter, Emma Kelly, Mike Brennan, Barry McAtarsney
James Vandeventer – PhD student (observing)

Last meeting minutes: 20.03.18 reviewed and actions followed up & updated within agenda points

Caretaker & general cleaning

Ongoing: Mark Bredbury is contact for Biffa: Kirk to check with Mark if he can pass on email address to TARA.

Update: Ronan to chase up Mark as nothing has come through.

Bin shed ramps are being concreted and repaired & One Mcr confirmed there would be no charge to residents for this.

233-237 Hulme Street binshed door doesn't close.

Update: on last quality control walkabout: all repairs were ordered, Jim to chase up.

Alan: 20-30 Humberstone bin shed bolt still needs replacing.

Update from Alan: enormous bolt now on! Door is dragging again.

Action: Ronan to chase up.

Ginette: 8-18 Humberstone permanently unlocked; 32-42 Humberstone lock barrel coming out; 234-238 Clarendon right hand frame rotten at bottom.

Action: Jim to chase up.

Bin room gutters: cleared Rockdove & Hunmanby, just Humberstone to do. Not clearing gutters that sit within garden such as 31 Hunmanby. 48-52 Hunmanby bin room drain blocked.

Action: Ronan to chase up.

Barry: flat roofs: need regular service and cleaning programme. Cyclical clearing regime needs to happen for all estates. Dennis Wellington is in charge of this.

Ginette: Bins are getting in a state and bin rooms stink; could you provide a jetwashing service?

Ronan: could do green ones on a workday. Have already jetwashed bin rooms on another estate.

Action: Ronan to check with Kirk.

Jim Caretaker has found a lot of needles in last week in green areas on Hulme Street end.

Barry M: rough sleepers outside block late at night, friendly and reasonable but using needles and nitrox oxide, leaving balloons and bottles around. Barry is having to clear up rubbish. Ginette spoke to one recently about brazen needle use who later picked up all needles and rubbish he could find and apologised. He wants somewhere safe to do this in that's not public space. Much bigger problem in city, just need it to be safer for all. Issue moved from city centre to Hulme. Rehabilitation should be promoted, otherwise it's a vicious cycle. Zion used to have sharps bin, no longer so making problem worse. Sharp bins would be a good idea. 64-74 Hunmanby drug paraphernalia reported but not present when checked.

Action: Barry: will enquire with MCC, possible sharps bins @ GPs?

Action: Alan: to ask at Zion tomorrow.

Another event day planned to jetwash 2 big pathways.

Jenny noted Jim the Caretaker leaving rubbish in a bag tied to the sink drawers in TARA office, making it smell.

Action: Ronan: to ask Jim Caretaker to remove rubbish every Friday.

Thomas Court Recycling Scheme;bins outside, measuring how much recycling collected each month. Keep Manchester Tidy may have funding for initiatives.

Action: recycling of cooking oil: Barry no updates, so will email Keep Britain Tidy.

Street bins: Lucy W has contacted MCC Labour Councillor re street bins, may have some success. Aaben has metal bins, collected by One Mcr Caretaker. Can Bentley have similar street bins that One Mcr would collect? Cost is linked to high rents of Aaben.

Action: Barry will chase this up.

Chemical storage issue in pram room: unresolved issue. Barry, Kirk and Jim inspected last week. Residents have children and were using it as storage but now has chemicals for Caretaker in.

Action: Barry to ask Kirk if they can use empty cupboards in ginnels; would be good to remove metal panels.

Hunmanby bike cage door clangs noisily and disturbs residents in flats above.

Action: Jim responded to Marion's request for noise on bike cage. Kirk put a job on to dampen the sound; Jim to chase.

Action: Barry to chase up litter picking claws & binbags still needed at office.

Repairs & Quality Control

Barry M: recounted his personal & harrowing experience of trying to get a major internal wastewater leakage problem fixed during Winter 2017. Made 15 phone calls over 3 hours. 30 work people came out at different stages from One Mcr & Clearways. They would put the job on as an emergency; Barry would wait in and assume someone would call within 2 hours. Had to keep calling back Call Centre as Plumbers stop at 3pm. Didn't feel he was taken seriously and no practical consideration was given. Simon Card (Repairs Manager) was great but went on holiday. Barry was already off work sick, having to mop up wastewater that was filling washing machine and sink.

Clearways do paper reports; communication is non-functioning and archaic. He was living with wastewater pouring through kitchen and bathroom. Out of Hours workman initially diagnosed it correctly. Slate or wood was blocking pipe. Following people incompetent; had to keep re-explaining it each time. 6 workers at once with camera, found block, blasted it, couldn't move it but had fixed it. Simon ordered deep clean, carpet changes but didn't call back. Deep clean now happened. Carpets to come. Wasn't treated well over phone and felt fobbed off.

Barry S: emergency is now considered within 24 hours, not 3 hours. Procedure should be simple for follow on work. Ronan: big focus on this now as some things slip through the system and are not being sent on.

Action: Barry will feedback issues about communication between contractors, subcontractors, follow-on work etc and will feedback to TARA.

Action: Barry to contact Carl Horrigan & Nick Moulding (Main surveyor) about flat roofs & their maintenance/servicing (which has not happened since they were installed). Dennis Wellington planned this previously - ongoing

Action: Barry to send updated quality control spreadsheet to TARA

Lucy C has sent walk-about list through to all.

Electrics check: Alan received a letter re Urgent Electrical test required, without context. Is it a spot check? Just gone to tenants.

Action: Barry to call Roger Price for updates.

Lightbulbs: Alan: halogen lightbulbs phased out, replaced by LEDs.

Action: Barry to ask Roger Price, Lead Electrician for advice.

Rats: situation is bad in some areas, one resident called One Mcr but no one responded. MCC sent Pest Control. Itemised charge for pest control on service charge; what is it being spent on? If we call for it, we will be charged by council. Issue with rubbish making it worse, rather than lots of poison being put down. Works on Spider Park have moved all rodents across. Plus issue with rubbish in Hulme Park.

Action: Barry to speak to Karina Hilton re charges & will speak to pest control @ MCC.

Humberstone bollards: ongoing; piloted initially.

Lucy: Road surfacing and parking issues need addressing first before bollards installed.

Alan's gas certificate not yet appeared. Ordered replacement heat alarm also but not received.

Action: Barry to chase up.

Fire safety update

Still working on multi-storeys and being asked for info on blocks by GM Fire Service. Have regular cladding meetings, most has been removed now. Hornchurch: new gas works as well as cladding changed. Royce & Duffield to be updated. Want vulnerable list of residents. GDPR has affected this. No updates on low rises yet and will look at 6 Independent Living Schemes.

Anti-social behaviour (ASB)

Anti-social behaviour Team = CST (Community Safety Team). Recent leaflet drop re ASB but not to all residents as fobs didn't open all blocks. New leaflet has gone into noticeboards. Patricia Law (CST Manager) knocked on doors with GMP.

Action: Barry to feedback at next quarterly meeting September 2018.

Ginette: PCSO (Paul?) happy to attend quarterly or TARA to talk to us all about drug dealing and paraphernalia.

Action: Ginette to send contact details to Barry.

Residents

Neighbour mediation needed re leak: resident in crisis. TARA approached CST but they are 2 private leaseholders so CST can't get involved. Leasehold Team need to deal with this (Sarah Tate & Howard Morrison involved & aware of 15 year history). Leak in upstairs flat still not dealt with. TARA not trained to deal with mental health issues & mediation.

Action: Barry: next steps are to speak to Trish, Sarah & Howard; Barry to let TARA know about mediation for leaseholders and feedback.

6. Sewage issues

Still need a letter re disposal issues, how to get issues dealt with (Ronan); Kirk to chase. New residents don't necessarily know what's what. Barry and TARA to work together on it and include information about binsheds and homelessness.

7. Bike storage

Update: no funding available now

8. Leaf Street / Keepmoat development

Action: No progress yet on this as work not yet finished, but Barry still chasing getting ALL Bentley House windows cleaned

Ginette: £8 a month for Hulme Window Cleaners to do them monthly. Have to sign up for 6 months.

Barry: we use an abseiling company to do multi-storeys twice a year. Service chargeable on multi-storeys even for tenants.

Action: Barry: to speak to Mike Simpson re new build schemes.

9. Leaf Street, Letsbe Avenue, Hulme Street / green spaces

Old car park in Moss Side turned into green area. 'Grow in the City' working with One Mcr @ St Georges; representative interested in working with the Redbricks. One Mcr match funding their activities.

Action: Barry to invite Grow in the City rep to next meeting & arrange visit for TARA reps (re City Road compost and water butts & St Georges project)

Steve: more ivy to be removed by end July. Payback Team to spend more time on estate over 3 months.

Lucy: 6 weeks after walkbout not happened. On Letsbe some back gate paths on Northern section were fixed, but other paving slabs taken up and woodchip put down. Needs maintenance for access.

Action: Barry to chase up

Lucy: Gary P has list of all planters. Not counted on walkabout.

Action: TARA to count and email Gary P and Steve W.

Steve: brought print out A3 Tree Survey May 2018 of 9000 trees. Focus was on tree health. Andy, Tree Surgeon came and inspected some at resident's request. 350 trees on Bentley House estate. 20 are self-seeders or need felling. Steve will give more detail before work starts.

Key to tree survey results
Green = healthy, no work planned
Blue = monitoring, no major work, crowning and thinning possibly
Red = removal (mostly young self-seeders or growing & entwined at fence boundaries. Any felling will be over winter within 12 months.

If Gary's team are checking area in Winter, they will pull self-seeders out.

Action: Steve to email spreadsheet to tara@redbricks.org and Jenny to distribute; possible to drill down into spreadsheet. May have public access on One Mcr site soon.

Lucy: if anyone wants crowning and thinning work done, can this be added to plan? Some issues with health and wellbeing re light. Contact Steve Welborn if any wellbeing issues and he will consider. Will be reducing height of 2 large trees on Letsbe. Tree work has consequences further down the line; will keep growing. Could possibly put survey in TARA office for people to feedback.

Alan: could you put summary of info into 'Inspire' Magazine?

Updates: knotweed to go by end June; maps of green spaces done by Lucy W and given to Gary P + strimmer fixed + £200 Community Fund used by Gary to purchase tools for community gardening; Jim spoke to Hunmanby resident who denied chopping down a small oak on Letsbe.

No updates yet on community noticeboards that Adam & Alan Leicester have been working on. Waiting for company and location.

Action: Barry to call Adam for an update Wed 13.06.18.

Candice: use of Letsbe public garden: trampoline no issue in communal area but issue is flytipped wood, cut down shrubs on Letsbe that have been cultivated over 20 years and her plan to use weedkillers. Area has been curated over time, she's taken a lot and not given anything back.

Action: Jim will approach and let her know it's community space and she can talk to gardeners for advice.

Action: Strimming & green waste will be removed by Gary's team on Friday 15th June before volunteer workday on Saturday 16th June.

10. Neighbourhood Investment Fund (NIF provided by MCC) & Neighbourhood Fund (provided by One Mcr)

NIF: Barry put bid in for Skip Day for multistoreys. Residents want them to be there for more than a day. Keep Britain Tidy not keen on this as not recycling. Redgates helps organise with One Mcr.

Action: Jenny to check TARA email for link Barry sent.

Action: Barry to speak to Redgates about having a skip over a weekend and/or Thursday-Friday. Could be tied in with big work day on estate. Bottom of Rockdove & Humberstone.
New Ward Coordinators Pauline Collins and Patrick Hanfling.

Councillor Igbon wants to come to TARA and OneMcr meeting. TARA fine with that.

11. Leaseholders

Action: Barry to invite Graham Bennett (Interim Leasehold Manager) to next meeting.

One Mcr recruiting to replace. Sarah Tate working on Aaben new build. All 4 blocks open. 2nd scheme at City Road to open Autumn.

Service charges: big bills appearing. TARA have been pressing for more detailed charge information. Leaseholders receiving £800 charges with different explanations, some for work many years ago. GDPR prevents information being given out about who's a leaseholder and who isn't.

Action: Barry to invite Karina Hilton from Leaseholder Team to Tuesday 11th September meeting.

12. Information sharing

Estate Guide leaflet: TARA have put together an A4 list of all the things One Mcr should provide & A5 leaflet (suggested subjects for One Manchester information leaflet for residents). Inspire information & noticeboard leaflets have been good. Booklets with numbers in very useful such as recent GMP leaflet. TARA would like information leaflet for residents from One Mcr; when it's circulated our leaflet could go with it.

Action: Barry to speak to Comms team re their own guidance & style.

Action: TARA will work on A5 leaflet.

13. AOB

None.

Remaining quarterly One Mcr-TARA meetings for 2018:

- Tuesday 11th September 2018, 6.00pm, Lovell House
- Tuesday 11th December 2018, 6.00pm, Lovell House

End of meeting